NextStay

Hotel Property Management System

Software Engineering Project Report

Team: Dair (Backend) · Turat (Frontend) · Atai (Data Architecture & BI)

Table of Contents

Right-click → Update Field to build the contents.

1. Introduction

1.1 Project Goals and Method

NextStay is a full-stack Property Management System (PMS) for small and mid-sized hotels. It automates the core operational loop — room inventory, guest booking, dynamic ML-based pricing, staff scheduling and housekeeping, payments, and a token-gated guest portal — and layers a data warehouse and BI dashboards on top for management analytics. The platform is built with Python/FastAPI on the backend, React/TypeScript/Vite on the frontend, and PostgreSQL with SQLAlchemy for persistence, following an Agile (Scrum) delivery method.

1.2 Project Background

Independent hotels often juggle several disconnected tools — a spreadsheet for rooms, a third-party booking channel, a chat group for housekeeping, and manual pricing. NextStay consolidates these into one integrated system with an ML-driven pricing engine and a synchronization layer that keeps the hotel's own website and the PMS in lock-step, removing the dependency on an expensive external PMS.

1.3 The Request of the Project

The brief was to build a secure web platform for hotel staff and guests: email-OTP login with JWT sessions and role-based access; room and inventory management; an AI-driven per-hotel pricing engine; staff shift scheduling with round-robin task delegation; Stripe payments; and a guest portal accessible by token without login. A further request added a two-way synchronization simulator between an external hotel website and the PMS.

1.4 Website Description

The application exposes five primary surfaces: the Admin dashboard (KPIs and management), the Booking portal (availability, holds, checkout), the Guest page (token-based stay details), the Staff planner (shifts and tasks), and the Pricing Lab (model training and published prices). Mock-ups are shown in Section 9.

2. Agile Methodology

2.1 Agile Framework Overview

Agile development favours short, iterative cycles that deliver working software frequently, with continuous feedback and the freedom to adapt scope. NextStay was delivered in five fixed-length sprints, each producing a demonstrable increment.

2.2 Motivation to Choose Scrum

Scrum fit a three-person student team well: clear roles, time-boxed sprints to force prioritisation, and a shared board for transparency. The vertical-slice nature of the features (each touching DB, backend, and frontend) mapped naturally to per-sprint goals.

2.3 Scrum Methodology

Roles: Product Owner (curates the backlog and acceptance), Scrum Master (removes blockers, guards the process), and the Development Team (Dair, Turat, Atai). Ceremonies: sprint planning, a short daily sync, a sprint review/demo, and a retrospective.

2.4 Scrum Implementation

Work was tracked on a GitHub-based task board; code moved to the main branch via pull requests gated by pre-commit (Ruff for Python, SQLFluff for SQL) and a CI workflow. Sprints were approximately ten working days each.

3. Software Requirements

3.1 Functional Requirements

Table 1 — Functional requirements (FR-1…FR-14).

| # | Requirement | Owner |
| --- | --- | --- |
| FR-1 | Email OTP login + JWT session management | Dair |
| FR-2 | Role-based access (OWNER, STAFF, MANAGER, DIRECTOR, SYS_ADMIN) | Dair + Atai |
| FR-3 | Room CRUD + inventory setup | Dair |
| FR-4 | Guest booking flow with availability check + holds | Dair |
| FR-5 | Stripe payment integration | Dair |
| FR-6 | Per-hotel ML pricing engine (training, backtesting, publishing) | Dair |
| FR-7 | Staff management + shift system + round-robin task assignment | Dair |
| FR-8 | Admin dashboard with all sub-pages | Turat |
| FR-9 | Guest portal (token-based, no login) | Turat |
| FR-10 | Booking pages (book, success, cancel) | Turat |
| FR-11 | Staff shift start / task views | Turat |
| FR-12 | Reports page | Turat |
| FR-13 | Multi-hotel registry + two-way hotel-site synchronization (HMAC) | Atai |
| FR-14 | Data warehouse (stg/core/mart) + BI dashboards | Atai |

3.2 Non-Functional Requirements

Table 2 — Non-functional requirements.

| NFR | Category | Requirement |
| --- | --- | --- |
| NFR-1 | Security | JWT with JTI revocation, email-OTP, HMAC-signed sync webhooks, role-gated APIs |
| NFR-2 | Performance | Asynchronous pricing pipeline; indexed availability and payment lookups |
| NFR-3 | Usability | Role-gated UI; token-only guest access without an account |
| NFR-4 | Maintainability | Modular FastAPI routers, component-based FE, dbt warehouse, IaC via Compose |
| NFR-5 | Portability | ANSI-compatible SQL — dbt runs on DuckDB (local) and PostgreSQL (prod) |
| NFR-6 | Testability | 4-layer test pyramid (unit/integration/data/system), 167 automated checks |

4. Before Sprints

4.1 Definition of Done

Code merged to main via pull request.

•  Code merged to main via pull request.

No Ruff/SQLFluff lint errors (enforced by pre-commit + CI).

•  No Ruff/SQLFluff lint errors (enforced by pre-commit + CI).

Endpoints return the expected HTTP status codes; automated tests pass.

•  Endpoints return the expected HTTP status codes; automated tests pass.

UI renders without console errors.

•  UI renders without console errors.

Feature manually tested end-to-end.

•  Feature manually tested end-to-end.

4.2 Sprint Calendar

Table 3 — Sprint calendar.

| Sprint | Theme | Length |
| --- | --- | --- |
| Sprint 1 | Auth & User Foundation | ~10 days |
| Sprint 2 | Rooms, Inventory & Booking Core | ~10 days |
| Sprint 3 | Pricing Engine (ML) | ~12 days |
| Sprint 4 | Staff, Shifts & Task Management | ~10 days |
| Sprint 5 | Payments, Guest Portal & Polish | ~10 days |
| Post-MVP | Hotel-Sync Simulator, DWH, Airflow, Superset | ~10 days |

Figure 4.1 — Sprint timeline (Gantt).

4.3 Product Backlog

User stories derived from FR-1…FR-14, estimated in story points (SP).

Table 4 — Product backlog — user stories and story points.

| FR | User story | SP |
| --- | --- | --- |
| FR-1 | As a user I log in via email OTP and receive a JWT so access is secure | 5 |
| FR-2 | As an admin I have role-based access so permissions are enforced | 3 |
| FR-3 | As staff I create/read/update/delete rooms and set up inventory | 5 |
| FR-4 | As a guest I check availability and hold a room before paying | 8 |
| FR-5 | As a guest I pay via Stripe so my booking is confirmed | 8 |
| FR-6 | As an owner I train a per-hotel model and publish dynamic prices | 13 |
| FR-7 | As a manager I schedule shifts and auto-assign housekeeping tasks | 8 |
| FR-8 | As an admin I see a dashboard with KPIs and quick links | 5 |
| FR-9 | As a guest I access my stay details by token without logging in | 5 |
| FR-10 | As a guest I complete booking with success/cancel pages | 3 |
| FR-11 | As staff I start my shift and see my assigned tasks | 5 |
| FR-12 | As a manager I view bookings/revenue reports | 5 |
| FR-13 | As an external hotel site I sync bookings two-way with the PMS (HMAC) | 13 |
| FR-14 | As a manager I view occupancy/RevPAR/loyalty dashboards | 8 |

5. Sprint Development & Results

Sprint 1 — Auth & User Foundation

Sprint goal: any user can log in via email OTP and receive a JWT that gates all subsequent pages.

Table 5 — Sprint 1 task breakdown.

| Task | Owner | Days |
| --- | --- | --- |
| [DB] users, auth_sessions, email_otp tables | Atai | 2 |
| [DB] SQLAlchemy models: User, AuthSession, EmailOtp | Atai | 2 |
| [DB] DB session factory + initial migration | Atai | 1 |
| [BE] OTP request/verify, HMAC signing, expiry | Dair | 3 |
| [BE] JWT issue + get_current_user dependency | Dair | 2 |
| [BE] Role-based permission guards | Dair | 1 |
| [FE] Login page + OTP form | Turat | 2 |
| [FE] authStore (Zustand) + token persistence | Turat | 1 |
| [FE] ProtectedRoute + role redirect | Turat | 2 |

Sprint 2 — Rooms, Inventory & Booking Core

Sprint goal: a guest can browse rooms, hold one, and complete a booking.

Table 6 — Sprint 2 task breakdown.

| Task | Owner | Days |
| --- | --- | --- |
| [DB] rooms, bookings, guest_tokens models | Atai | 2 |
| [DB] FK constraints + indexes on room_id, check_in/out | Atai | 1 |
| [BE] Room CRUD endpoints | Dair | 2 |
| [BE] Inventory setup + availability logic | Dair | 2 |
| [BE] Booking create/confirm/cancel + hold system | Dair | 3 |
| [FE] BookingPage / Success / Cancel, RoomCard | Turat | 6 |

Sprint 3 — Pricing Engine (ML)

Sprint goal: admin can train a per-hotel model, publish dynamic prices, and view them in the Pricing Lab.

Table 7 — Sprint 3 task breakdown.

| Task | Owner | Days |
| --- | --- | --- |
| [DB] Pricing tables (config, model registry, jobs) | Atai | 3 |
| [DB] Synthetic data generation script | Atai | 2 |
| [BE] Feature engineering + training pipeline | Dair | 3 |
| [BE] Optimizer + rules engine + Pricing Lab API | Dair | 4 |
| [FE] PricingLab / ModelTraining / EngineHub pages | Turat | 6 |

Sprint 4 — Staff, Shifts & Task Management

Sprint goal: managers schedule shifts, tasks auto-assign round-robin, staff start their shifts.

Table 8 — Sprint 4 task breakdown.

| Task | Owner | Days |
| --- | --- | --- |
| [DB] tasks table + staff fields; shift session model | Atai | 3 |
| [BE] Staff CRUD + shift start/end + round-robin tasks | Dair | 5 |
| [FE] StaffPlanner / Staff / ShiftStart / TaskCard | Turat | 6 |

Sprint 5 — Payments, Guest Portal & Polish

Sprint goal: end-to-end paid booking; guest receives email; token portal; admin reports.

Table 9 — Sprint 5 task breakdown.

| Task | Owner | Days |
| --- | --- | --- |
| [DB] Stripe fields on bookings; OTP seeding/cleanup | Atai | 2 |
| [BE] Stripe checkout + webhook; email service; /guest | Dair | 5 |
| [FE] GuestPage / AdminPage / ReportsPage / Settings | Turat | 8 |

Post-MVP — Hotel-Sync Simulator, DWH, Airflow & Superset (Atai)

Beyond the five MVP sprints, the data layer was extended (see Chapter 10): a multi-hotel registry and a secure two-way synchronization simulator; a dbt data warehouse (staging → core dimensions + fact + SCD2 → analytics marts); Airflow orchestration of the ELT; and Superset dashboards. The whole pipeline was validated end-to-end on PostgreSQL.

6. Project & Code Architecture

6.1 Class Diagram (core domain)

Figure 6.1 — Core domain class diagram.

6.2 Use Case Diagram

Figure 6.2 — Use case overview.

6.3 Component Diagram

Figure 6.3 — System component diagram.

6.4 Database Diagram (ER)

Figure 6.4 — OLTP entity-relationship diagram (public schema).

6.5 Data Flow Diagrams

Figure 6.5a — Booking & hold flow.

Figure 6.5b — Email-OTP authentication flow.

Figure 6.5c — ML pricing pipeline.

Figure 6.5d — Stripe payment & webhook flow.

6.6 Deployment Diagram

Figure 6.6 — Local deployment (Docker Compose).

6.7 State Machines

Figure 6.7a — Booking lifecycle state machine.

Figure 6.7b — Housekeeping task state machine (task_utils).

7. Tools & Technologies Used

Table 10 — Tools and technologies by layer.

| Layer | Technology |
| --- | --- |
| Backend | Python 3.11/3.12, FastAPI, Uvicorn |
| Auth | JWT (python-jose), bcrypt/passlib, HMAC email-OTP |
| ORM / Migrations | SQLAlchemy; raw-SQL migrations + startup bootstrap (no Alembic in use) |
| Database | PostgreSQL 15 (prod), SQLite (unit tests), DuckDB (dbt local) |
| ML / Pricing | scikit-learn, pandas, numpy |
| Payments | Stripe |
| Warehouse | dbt Core (dbt-postgres / dbt-duckdb) |
| Orchestration | Apache Airflow |
| BI | Apache Superset |
| Frontend | React 19, TypeScript, Vite |
| FE state / routing / styling | Zustand, React Router v6, Tailwind CSS |
| Sync simulator | FastAPI + SQLite + vanilla HTML/JS (hotelsim) |
| CI / Hooks | pre-commit, Ruff, SQLFluff, GitHub Actions, Docker Compose |

8. Features Implemented

Table 11 — Implemented features.

| Feature | Description | Owner | Sprint |
| --- | --- | --- | --- |
| OTP auth + JWT | Passwordless login, role-gated sessions | Dair/Atai | 1 |
| Room & inventory | CRUD, availability, holds | Dair/Atai | 2 |
| Booking + guest token | Reserve, confirm, cancel; token portal | Dair/Turat | 2/5 |
| ML pricing engine | Per-hotel training, backtest, publish | Dair/Atai | 3 |
| Staff & tasks | Shifts, round-robin housekeeping | Dair/Turat | 4 |
| Stripe payments | Checkout session + webhook | Dair | 5 |
| Hotel-sync simulator | Two-way HMAC sync + mini-site | Atai | Post-MVP |
| Data warehouse | dbt stg/core/mart + SCD2 | Atai | Post-MVP |
| Airflow ELT | Nightly dbt orchestration | Atai | Post-MVP |
| Superset BI | Occupancy / RevPAR / loyalty dashboards | Atai | Post-MVP |

9. Website Mock-ups

9.1 PC Browser View

Admin dashboard, Booking portal, Guest page, and Staff planner on desktop. [Insert screenshots — capture from the running app at localhost:5173.]

9.2 Mobile View

Responsive layouts for the booking and guest flows. [Insert mobile screenshots — narrow-viewport captures.]

10. Data Architecture, Synchronization & BI (Atai)

This chapter details the data layer: the six-schema architecture, the multi-hotel synchronization simulator, the dbt data warehouse, Airflow orchestration, and Superset BI.

10.1 Six-Schema Architecture

public — OLTP source of truth (rooms, bookings, holds, tasks, guest_tokens, users, hotels, sync tables).

•  public — OLTP source of truth (rooms, bookings, holds, tasks, guest_tokens, users, hotels, sync tables).

stg — staging mirror with ETL technical columns.

•  stg — staging mirror with ETL technical columns.

core — dimensional warehouse (dim_dates/hotels/room_types/rooms/guests, fct_bookings, SCD2 snapshot).

•  core — dimensional warehouse (dim_dates/hotels/room_types/rooms/guests, fct_bookings, SCD2 snapshot).

mart — analytics marts (occupancy, RevPAR, loyalty).

•  mart — analytics marts (occupancy, RevPAR, loyalty).

ml — feature-engineered pricing dataset.

•  ml — feature-engineered pricing dataset.

pricing — pricing engine tables (snapshots, decisions, published prices, model registry, jobs, config).

•  pricing — pricing engine tables (snapshots, decisions, published prices, model registry, jobs, config).

10.2 Hotel-Site Synchronization (multi-hotel, two-way, HMAC)

A standalone hotelsim service plays the role of an external hotel website. Bookings made there are pushed to the PMS as HMAC-signed webhook events; PMS-side changes (e.g. a cancellation) are pushed back to the hotel. Idempotency is enforced by a unique event id; anti-echo is guaranteed by call-site separation (inbound writes never re-publish).

Figure 10.1 — Inbound sync: hotel website → PMS.

Figure 10.2 — Outbound sync: PMS → hotel website (anti-echo).

10.3 Data Warehouse (dbt)

dbt transforms the OLTP source into a dimensional model. Staging reads live public.* tables on the PostgreSQL target (and CSV seeds on the DuckDB local target). Core builds conformed dimensions, a booking-grain fact, and a SCD2 snapshot of room price/status history. Marts compute occupancy, RevPAR, and guest loyalty. The build is fully tested (unique / not-null / relationships / accepted-values / a custom occupancy-range test) — 49 checks pass on both targets.

Figure 10.3 — Warehouse data flow (OLTP → stg → core → mart → BI).

Figure 10.3b — dbt model-level lineage.

10.4 Orchestration (Airflow)

An Airflow DAG (nextstay_dbt_elt) runs the warehouse build nightly against PostgreSQL as a linear pipeline. It was validated with `airflow dags test`: all tasks succeeded and dbt's data tests passed.

Figure 10.4 — Airflow ELT DAG (nextstay_dbt_elt).

10.5 Business Intelligence (Superset)

Superset connects to the warehouse and exposes the marts as datasets, surfaced on the “NextStay — Hotel Analytics” dashboard: occupancy by date, RevPAR by date, and guest loyalty tiers. [Insert dashboard screenshot from localhost:8088.]

10.6 End-to-End Validation

The full stack was brought up with Docker Compose (db, backend, hotelsim, airflow, superset) and exercised end-to-end: a booking made on the hotel website appeared in the PMS with a channel mapping and a processed sync event; a cancellation in the PMS propagated back to the hotel site; duplicate events were ignored idempotently; an invalid token/signature was rejected with HTTP 401; and the dbt warehouse rebuilt green on PostgreSQL, feeding the Superset dashboards. These checks are automated as system tests — see Chapter 11.

11. System Testing

11.1 Test Strategy

Testing follows the classic pyramid: many fast unit tests at the base, fewer integration tests that exercise the API and database together, data-quality tests over the warehouse, and a thin layer of end-to-end system tests that drive the whole running stack. All layers are automated and gated by pre-commit and CI; the warehouse layer is checked by dbt, and the system layer is skipped automatically when the Dockerised stack is not running, so it never blocks the unit pipeline.

Figure 11.1 — Test pyramid (counts as of the latest run).

11.2 Test Inventory

Table 12 — Test inventory across the pyramid.

| Layer | Scope | Tooling | Count |
| --- | --- | --- | --- |
| Unit | HMAC, sync publisher, generator, task state machine | pytest | incl. below |
| Integration | Backend API + DB (auth, rooms, bookings, staff, tasks, sync) | pytest + TestClient | 101 |
| Integration | Hotel simulator (store, signing, client, app, generator) | pytest + TestClient | 13 |
| Data quality | Warehouse keys, FKs, accepted values, occupancy range | dbt test | 49 |
| System / E2E | Bidirectional sync, idempotency, auth (live stack) | pytest + httpx | 4 |
| Total | Automated checks | — | 167 |

11.3 System (End-to-End) Test Cases

Table 13 — System (end-to-end) test cases.

| # | Scenario | Expected result |
| --- | --- | --- |
| E2E-1 | Guest books on the hotel website | Booking + active channel mapping appear in the PMS |
| E2E-2 | Admin cancels the booking in the PMS | Signed webhook cancels the booking on the hotel site |
| E2E-3 | Same sync event delivered twice | Second is ignored (duplicate_event_ignored); no dup |
| E2E-4 | Event sent with an invalid sync token | Rejected with HTTP 401 |

Location: tests/system/test_e2e_hotel_sync.py. Run with the stack up: `docker compose up -d db backend hotelsim` then `pytest tests/system -q`. The suite is self-skipping when the stack is unreachable.

11.4 Data-Quality Tests

dbt enforces 49 tests across the warehouse: primary-key uniqueness and not-null on every dimension/fact key, referential-integrity (relationships) from facts to dimensions, accepted-values on booking and loyalty status fields, and a custom singular test asserting occupancy_rate stays within [0, 1]. The suite is green on both the DuckDB (local) and PostgreSQL (prod) targets.

11.5 Results & Continuous Integration

Backend integration: 101 passed.

•  Backend integration: 101 passed.

Hotel simulator: 13 passed.

•  Hotel simulator: 13 passed.

Warehouse data tests (dbt): 49 passed on DuckDB and PostgreSQL.

•  Warehouse data tests (dbt): 49 passed on DuckDB and PostgreSQL.

System / E2E: 4 passed against the live Docker stack.

•  System / E2E: 4 passed against the live Docker stack.

Quality gates: pre-commit (Ruff, SQLFluff) + a GitHub Actions workflow run on every push.

•  Quality gates: pre-commit (Ruff, SQLFluff) + a GitHub Actions workflow run on every push.

11.6 Requirements Traceability

Links each functional requirement to the sprint that delivered it, its verifying test layer, and its owner.

Table 14 — Requirements traceability (FR → sprint → test → owner).

| FR | Sprint | Verified by | Owner |
| --- | --- | --- | --- |
| FR-1 | 1 | Integration (test_auth) | Dair |
| FR-2 | 1 | Integration (role guards) | Dair + Atai |
| FR-3 | 2 | Integration (test_hotel_scoping/rooms) | Dair |
| FR-4 | 2 | Integration (test_bookings) | Dair |
| FR-5 | 5 | Manual + Stripe webhook | Dair |
| FR-6 | 3 | Unit + priceengine tests | Dair |
| FR-7 | 4 | Integration (test_staff/test_tasks) | Dair |
| FR-8…12 | 2–5 | Manual UI / frontend (planned, see #45) | Turat |
| FR-13 | Post-MVP | Integration + System E2E (E2E-1…4) | Atai |
| FR-14 | Post-MVP | dbt data tests (49) + freshness | Atai |

12. Conclusion & Future Work

12.1 Conclusion

NextStay delivers an integrated hotel PMS across five sprints plus a post-MVP data platform: secure OTP/JWT auth, room inventory and booking with holds, an ML pricing engine, staff and task management, Stripe payments, a token-gated guest portal, a multi-hotel two-way synchronization simulator, a dbt data warehouse with Airflow orchestration, and Superset dashboards. Quality is anchored by 167 automated checks across a four-layer test pyramid, all green, and the bidirectional sync was validated end-to-end on PostgreSQL.

12.2 Future Work

Tracked as GitHub issues on the project repository:

Frontend automated tests (Vitest + RTL) — the main remaining test gap (#45).

•  Frontend automated tests (Vitest + RTL) — the main remaining test gap (#45).

Reconcile the multi-hotel/tenancy work across branches (#46) and unify init-db/bootstrap (#47).

•  Reconcile the multi-hotel/tenancy work across branches (#46) and unify init-db/bootstrap (#47).

Add report screenshots for the UI and the Superset dashboard (#48).

•  Add report screenshots for the UI and the Superset dashboard (#48).

A CI-friendly integration test for the inbound sync handler on PostgreSQL (#49).

•  A CI-friendly integration test for the inbound sync handler on PostgreSQL (#49).

Clear remaining framework deprecation warnings (#51).

•  Clear remaining framework deprecation warnings (#51).

Large-data benchmarking of the warehouse marts.

•  Large-data benchmarking of the warehouse marts.